Research Plan

Continued Development for The Image-guided Surgical Toolkit Project (IGSTK)

# Specific Aims

The goal of this proposal is to continue to develop, maintain, test, and evaluate the Image-Guided Surgical Toolkit (IGSTK). IGSTK is an open source software project which provides the basic components to develop an image-guided system. The initial version of the software was released to the public in February 2006 at the SPIE Medical Imaging Conference in San Diego and we have received good feedback from the user community. The software is currently available on the IGSTK web site for free download by any interested party under the BSD open source license. The software was developed under a Phase II STTR grant over the last two years.

This proposal is a partnership that includes all of the original developers on the project. The principal investigator is Kevin Cleary, PhD, of Georgetown University (Washington, DC), who served as the PI on the STTR project. The commercial partner and key development group is Kitware, Inc. (Clifton, New York), a small business specializing in open-source software. Expertise in tracking systems and developing image-guided applications is provided by Atamai, Inc. (Ontario, Canada). Experience in software project management and object-oriented developed is supplied by Arizona State University.

The specific aims of the research are to:

- Support the user community of the IGSTK project by responding to email requests, fixing bugs, and holding an annual user’s meeting at the SPIE Medical Imaging conference

- Extend the existing software by incorporating:

  - A multi-threading and multi-process capability to allow the software to be used in more complex situations

  - Support for a real-time operating system, specifically RT Linux, to improve the robustness of the platform for the image-guided surgery environment

  - Validation of the state machine model that the toolkit is based on

- Develop an application template and programming guide to make it easy for new user to develop applications using the toolkit

- Develop a clinical application for image-guided lung biopsy and pursue FDA and IRB approval for a clinical trial {do we need this fourth aim? – I think we do}

This research effort will require a multi-disciplinary team approach. The key team members are:

- Kevin Cleary, PhD, the principal investigator and a medical researcher at Georgetown with extensive experience in developing image-guided systems for the interventional environment.

- Thinking about listing Luis, Rick, Stephen, David, K2, maybe one clinical person??

{can put this into a section about management process including weekly teleconferences}

| Team member | Aim 1 User Support | Aim 2 Enhancements | Aim 3 Application template | Aim 4 Lung biopsy application |
| --- | --- | --- | --- | --- |
| Kevin Cleary | Secondary |  |  | Primary Manager |
| Luis Ibanez | Secondary | Task 2: Real-time: Primary |  |  |
| Kevin Gary | Secondary | Task 3: State machines Primary |  |  |
| David Gobbi | Secondary | Task 1: Multi-threading Primary |  |  |
| Stephen Aylward | Secondary |  | Primary |  |
| Rick Avila | Secondary |  |  | Primary: co-manager |
| Patrick Cheng | Primary: User Support |  |  | Primary: implementation |
| Julien Jomier | Primary: Organize tutorial |  |  |  |
| Andinet | Primary: Bug tracking |  |  |  |
| Brian Blake | Secondary | State machines: Secondary |  | Requirements and process documentation |