1 June 2006 IGSTK 18 month Project Review

Theme: Where do we go from here?

Planning notes:

- Everyone should prepare 1, 2, or 3 slides on their topics

- Use the template provided

- Send the slides to Patrick Cheng (cheng@isis.georgetown.edu) with a cc to Kevin Cleary (cleary@georgetown.edu) by Wednesday pm 31 May

- We will collate them and provide them to everyone by the tcon on Thursday

Outline

Historical Review of the Toolkit: Kevin

Current Status of the Toolkit

- Project management: David

  - Development process: Luis

    - Requirements: David

  - Build 8: not needed

  - Build 9: Patrick

  - Book: Patrick

- Architecture: Luis

- Components

    - State Machine: Luis

    - Events: Luis

    - Tracker: David

    - Spatial Objects: Julien

    - View: Andinet

    - Logging: Luis

    - Image IO: Andinet

    - Registration: Andinet

    - Calibration: James

- Bug tracking: Andinet

- User list: Patrick

Future of the Toolkit: Kevin to prepare slides and lead discussion

- Collaborators

  - Trondheim Norway: IR project with Aurora

- Funding

  - One proposal submitted

      - Review of validation activities: Kevin Gary

      - Review of application builder: Stephen Aylward

    - Other funding opportunities

- Outreach

  - SPIE ½ day course (ITK in morning, IGSTK in afternoon)

- Schedule

  - Contract ends in August

  - Finish book and iteration 9

  - Scale back activities: monthly tcons?

  - Continue to pursue funding and support user community

(the end)