ITKv4 – Refactoring
Status – June 2011

---
Level Sets
What is in Alpha – 08
  - Refactored Fast-Marching
What must be done by Beta (Sept 15)
  - Remove ITKv3 Fast-Marching
  - Merge 3 github branches
Action Items
  - Arnaud will list JIRA tasks here
  - How many LevelSet terms to have by Beta

---
Level Sets
Problems/Challenges
  - Multi-Phase : thousands / millions of level sets
    - Multi-Threading strategy ?
    - So far it is single-threaded.
  - Sparse Level Sets
    - Multiple implementations (three of them)
      - Use strategy pattern ? Façade pattern ?
      - Just document ?

---
FEM
What is in Alpha-08
  - None
  - It is all in a github branch
What must be done by Beta (Sept 15)
  - Do Gerrit code review
  - FEM Registration filter / revise
  - Migration guide documentation
  - Examples (Wiki / Software Guide)

---
FEM
Action Items
  - Gerrit code review
    (July 8 - reviewer Brian, Jeff D., Josh C.)
    - Class signatures
    - Const-correctness consistency
  - Brian to find Jeff and make him a reviewer
  - Merge (July 10 – Hans)
  - Brian / Vince and A2D2 to have a meeting

---
FEM
Problems / Challenges
  - A2D2 – Brain Shift
    - They need FEM Transform (displacement field ?)
    - Use the FEM Mesh as a Transform
      (interpolate displacements) ?
  - Nice to have:
    Convert FEM Mesh to itkMesh (and back)

---
Registration
What is in Alpha-08
  - Composite Transform
  - Deformation Field Transform
What must be done by Beta (Sept 15)
  - Move transforms from Review to Core/Transforms
  - Transform IO
    - HDF5 (support composite transforms)
  - Transform Optimizer Scales initializer
    - (in Gerrit now – must be reviewed and merged)
  - Multivariate registration
    - Demons – multi-channel

---
Registration
Action Items
  - Composite Transform
  - Deformation Field Transform
  - Implement HDF5 IO support for composite transform
    - Mike Staufferr / Hans Johnson / Kent Williams
  - Put patches in Gerrit by July 15
  - Brian to meet with Marcus and Dave
    - Look at github branches – look at how easy it will be to merge it into ITKv4 master.
  - GPU Demons – Coordinate with Won-Ki (July 15)
    - Work in progress
  - Merge date : August 15

---
Registration
Action Items
  - Multivariate registration
    - Multi-component image
    - Tensor images
    - Specialized Metrics (for Tensors and Multi-channel)
  - Diffeomorphic Demons (for final ITKv4)
  - Brian to meet with Ziv (talk about optimizers)

---
Registration
Problems / Challenges
  - Transform IO ( HDF5 / Nifti )
  - Templating of Transform parameters
    - Have a design discussion
      ( Hans / Jim / Brian / Michael, Bill L. )
    - Not for Beta. Desirable for Final release
  - Multi-Threading
    - OpenMP ?
  - GPU Demons
    - Implement the Metric
    - Full algorithm
  - GPU implementation of other Metrics
    - Local neighborhood cross correlation

---
Registration
Problems / Challenges
  - Multivariate registration
    - Register multi-channel images
    - Register Tensor image
  - Surface registration
  - Image internal transform  Make it Affine
    - From Index space to Physical Space
    - Remove requirement for Rigid transform in Index to Physical Space.
  - Revise Optimizers to make them memory efficient
    - Address known bugs (for Beta ? after Beta ?)
    - Coordinate with Ziv’s A2D2

---
Modularization
Should Examples be in their own
external Git repository ?
Should WrapITK be in its own Git repository ?